## Slide 1
Second Iteration Planning
Trust Administration Mobile
App
Cheetah Kai

## Slide 2: Partner Recap
Company
  Accutech, Iris Beasley
  Cheetah → Web software for trust administrators and officers
Our “Job”
  Mobilize Cheetah
Our Main Focus
  Cheetah’s most important features

## Slide 3: First Iteration Features
Login system
Homepage UI
New activity UI
New Task UI

## Slide 4: Second Iteration Features
Ability to save and assign a task
Ability to create a new activity
Push notifications
Basic overview of an account
Alter login system
  Time limit

## Slide 5: Member’s Task
Ja’von: UI
Drew: Task saving and assigning
Nick: Database Management
Chris: API

## Slide 7: What will Change?
No Phonegap/Flutter
Different UI layout
Ran on a emulator
Added backend for UI
Test

## Slide 8: Tech-Stack
Xamarin
  C# Native Code
HTML/CSS/JavaScript
Azure

## Slide 9: Member’s Background
Ja’von
  Front-end
    HTML, CSS
  Back-end
    Java, C++, MySQL, Python

## Slide 10: Member’s Background
Drew
  Front-end
    HTML, CSS, Javascript
  Back-end
    Java, C, C++, SQL, Python

## Slide 11: Member’s Background
Chris
  Front-end
    HTML, CSS, Javascript
  Back-end
    Java, Python, C, C++, MySQL

## Slide 12: Member’s Background
Nick
  Front-end
    HTML, ASP
  Back-end
    Java, C++, C#, C, SQL, Python